Project History

# Milestones

## 8th October

Project released to the group.

## 10th October

First meeting in Aber Vaults, introductions made.

## 12th October

First official group meeting, roles chosen.

## 2nd November

Project Analysis finalised and handed in, by now some idea of the task ahead of us had been understood.

## 16th November

Test specification finalised and handed in, Tux had already begun researching and preliminary work on a back-end system, java was also in its early stages of development.

## 7th December

Design specification finalised and handed in, by now a server had been found to host the website and a database had been set up on it. A login screen had been created and html prepared for additional necessary pages.

## 14th December

Java and database as well as javascript had been finalised enough to produce a prototype that was demonstrated.

## 28th January

Integration week began, we had the task of finalising our program and preparing it for active use.

### Day 1

We learnt that the project requirements had been changed and the entire day was spent fixing this problem.

### Day 2

We finished the necessary changes as required and began work on the system.

### Day 3

Work continued, but much of the day was wasted due to network failings.

### Day 4

Code finalised and major testing began.

### Day 5

Testing completed and changes made to the code, program was handed in and presented.

## 15th February

Documentation completed and project handed in.